## ✅ Action Plan for Sustainable Bolivia

Here’s an expanded, detailed action plan you can include in your response email to Leah. It breaks down each of the three focus areas into phases, tasks, and timelines for clarity:

### 1. Website Improvement

Goal: Enhance user experience, fix technical issues, and optimise for conversions.

Phase 1: Audit & Quick Fixes (Week 1–2)

- Correct typos (e.g., “Ayahusca” → “Ayahuasca”) across homepage and FAQs.

- Repair broken links (FAQs main menu, Contact Us footer).

- Update H1 tags and ensure keyword-rich meta descriptions for SEO.

Phase 2: Performance Optimisation (Week 2–3)

- Compress images using WebP format.

- Implement lazy loading for videos and defer non-critical scripts.

- Target load time under 3 seconds (currently 5.2s).

Phase 3: UX & Conversion Enhancements (Week 3–4)

- Redesign CTA buttons (“Apply”, “View Details”) with high-contrast colours and larger size.

- Streamline navigation: ensure all top-level menu items lead to valid pages.

- Add bullet points and icons to break up text-heavy sections for better readability.

### 2. Social Media Strategy

Goal: Increase engagement, strengthen branding, and drive conversions.

Phase 1: Profile Optimisation (Week 1)

- Update Linktree: add Instagram and official website link.

- Audit all bios for typos and ensure consistent branding.

Phase 2: Content Strategy (Week 2–4)

- Launch YouTube Shorts (15–60 sec clips of rainforest, retreat life, healer insights).

- Refresh video thumbnails and titles for higher click-through rates.

- Cross-promote Facebook reviews (98% recommendation rate) on Instagram and website.

Phase 3: Engagement & Growth (Month 2 onwards)

- Schedule regular posts across Facebook, Instagram, and YouTube.

- Explore TikTok for short-form content if aligned with brand goals.

- Implement AI-powered tools for content creation and analytics (graphics, captions, scheduling).

### 3. Artisan Crafts Development

Goal: Create sustainable, forest-friendly products for retreat use and ethical markets.

Phase 1: Research & Sourcing (Week 1–2)

- Identify local suppliers for Brazil nut oil, cupuaçu butter, and beeswax.

- Connect with artisans in San José and Warnes for crafts and dye techniques.

Phase 2: Test Batches (Week 3–6)

- Produce small batches of:

  - Body Balm: Brazil nut oil + cupuaçu butter + beeswax.

  - Lip Balm: Beeswax + Brazil nut oil.

  - Beeswax Candle: Simple container candle for retreat use.

- Label clearly for safety and gather feedback from retreat guests.

Phase 3: Scale & Branding (Month 2 onwards)

- Develop 3–5 core products (balms, soaps, candles).

- Create storytelling around “Aquicuana Reserve” origin for ethical branding.

- Explore partnerships for fair-trade or eco-conscious online sales.

### Next Steps

- Confirm a call next week (Bolivia time GMT-4) to discuss priorities and timelines.

- I’ll prepare a starter recipe guide and social media calendar before the call.

✅ Would you like me to format this into a professional email with headings and bullet points, or create a visual roadmap (timeline chart) for inclusion as an attachment?

3_1_2

3_1_2

3_1_2

3_1_2

3_1_2

[https___pisatahua.org_riberalta-bolivia_](https__

[https___pisatahua.org_riberalta-bolivia_](https__

Gmail - volunteer opp 1

Gmail - volunteer opp 2

digital_marketing_strategy

Gmail - volunteer opp

tracie-walker-leeds-Google-Search-01-16-2026_03_36_PM